HealthSync Indonesia

Sprint Backlog & Task Board

Daftar Pengerjaan Tugas Tim Developer

Versi 1.0 | 14 September 2026

Kategori: Manajemen & Koding

# 1. Sprint Planning Overview

| Parameter | Detail |
| --- | --- |
| Sprint Duration | 2 minggu |
| Ceremony | Planning (Senin), Daily Standup, Review (Jumat minggu ke-2), Retro |
| Tool | Jira / Linear |
| Story Point Scale | Fibonacci: 1, 2, 3, 5, 8, 13 |
| Velocity Target | 40-50 story points per sprint |

# 2. Sprint 1: Foundation

| ID | Task | SP | Assignee | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| HS-001 | Setup monorepo structure (Turborepo) | 3 | Tech Lead | P0 | To Do |
| HS-002 | Setup CI/CD pipeline (GitHub Actions) | 5 | DevOps | P0 | To Do |
| HS-003 | Setup K8s cluster + namespaces | 5 | DevOps | P0 | To Do |
| HS-004 | Implement auth-service (register, login, JWT) | 8 | Backend 1 | P0 | To Do |
| HS-005 | Implement RBAC middleware (5 roles) | 5 | Backend 1 | P0 | To Do |
| HS-006 | Setup PostgreSQL + Redis + migrations | 3 | Backend 2 | P0 | To Do |
| HS-007 | Flutter app scaffold + navigation | 5 | Mobile 1 | P0 | To Do |
| HS-008 | Design system setup (Figma → code) | 5 | Mobile 2 | P0 | To Do |
| HS-009 | User registration UI (all roles) | 5 | Mobile 1 | P0 | To Do |
| HS-010 | Unit test framework setup | 3 | QA | P1 | To Do |

# 3. Sprint 2: Patient Portal Basics

| ID | Task | SP | Assignee | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| HS-011 | Symptom checker decision tree engine | 8 | Backend 2 | P0 | To Do |
| HS-012 | Symptom checker UI (form + result) | 5 | Mobile 1 | P0 | To Do |
| HS-013 | ICD-10 mapping database | 3 | Backend 2 | P1 | To Do |
| HS-014 | Chat consultation service (WebSocket) | 8 | Backend 1 | P0 | To Do |
| HS-015 | Chat UI (patient side) | 5 | Mobile 2 | P0 | To Do |
| HS-016 | Doctor listing + availability API | 3 | Backend 2 | P0 | To Do |
| HS-017 | Patient profile + medical history CRUD | 5 | Backend 1 | P0 | To Do |
| HS-018 | RS recommendation (distance-based) | 5 | Backend 2 | P1 | To Do |

# 4. Sprint 3-4: IoT Pipeline

| ID | Task | SP | Assignee | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| HS-019 | Setup EMQX MQTT broker (K8s) | 5 | DevOps | P0 | To Do |
| HS-020 | BLE pairing flow (Flutter + Samsung SDK) | 8 | Mobile 1 | P0 | To Do |
| HS-021 | MQTT topic design + security (mTLS) | 3 | IoT Eng | P0 | To Do |
| HS-022 | iot-ingestion-service (MQTT → Kafka) | 8 | Backend 1 | P0 | To Do |
| HS-023 | TimescaleDB setup + hypertable config | 3 | Backend 2 | P0 | To Do |
| HS-024 | Vital signs API (GET with time-range) | 5 | Backend 2 | P0 | To Do |
| HS-025 | Alert rule engine (threshold evaluation) | 8 | IoT Eng | P0 | To Do |
| HS-026 | Escalation ladder implementation | 8 | Backend 1 | P0 | To Do |
| HS-027 | Push notification service (FCM + SMS) | 5 | Backend 2 | P0 | To Do |
| HS-028 | Smartwatch simulator for testing | 3 | QA | P1 | To Do |

# 5. Definition of Done (DoD)

Code reviewed oleh minimal 2 engineer

Unit test coverage > 80%

Integration test passing

Deployed ke staging environment

API documented di Swagger/OpenAPI

No critical/high security findings

Performance test passing (jika applicable)

Product Owner acceptance