HealthSync Indonesia

Deployment & Release Notes

Catatan Perubahan Versi & Prosedur Deployment

Versi 1.0 | 14 September 2026

Kategori: Infrastruktur & Server

# 1. Deployment Procedure

| Step | Action | Responsible | Rollback Trigger |
| --- | --- | --- | --- |
| 1 | Code freeze + tag release | Tech Lead | - |
| 2 | Run full test suite (CI) | Automated | Any test failure |
| 3 | Deploy to Staging | DevOps | - |
| 4 | Smoke test di Staging | QA | Critical bug found |
| 5 | Approval dari Product Owner | PM | - |
| 6 | Deploy to Production (blue-green) | DevOps | Error rate > 1% |
| 7 | Monitor 30 menit post-deploy | SRE | Any anomaly |
| 8 | Confirm stable / Rollback | Tech Lead | - |

# 2. Release Notes Template

| Field | Detail |
| --- | --- |
| Version | v1.0.0 |
| Release Date | [DD/MM/YYYY] |
| Type | ☐ Major ☐ Minor ☐ Patch ☐ Hotfix |

## 2.1 New Features

[Feature 1]

[Feature 2]

## 2.2 Bug Fixes

[Fix 1]

## 2.3 Breaking Changes

[Jika ada]

# 3. Version History

| Version | Date | Type | Summary |
| --- | --- | --- | --- |
| v1.0.0 | [Date] | Major | Initial MVP release |
| v0.9.0 | [Date] | Beta | UAT release |
| v0.5.0 | [Date] | Alpha | Internal testing |