HealthSync Indonesia

Disaster Recovery Plan (DRP)

Protokol Penanganan Darurat Infrastruktur

Versi 1.0 | 14 September 2026

Kategori: Infrastruktur & Server

# 1. RTO & RPO

| System | RTO (Recovery Time) | RPO (Data Loss) | Priority |
| --- | --- | --- | --- |
| Alert Service (IoT) | < 5 menit | 0 (no data loss) | P0 - Critical |
| Command Center | < 15 menit | < 1 menit | P0 - Critical |
| Patient Data / Medical Records | < 30 menit | < 5 menit | P1 - High |
| Consultation Service | < 1 jam | < 15 menit | P2 - Medium |
| Pharmacy / Prescription | < 1 jam | < 15 menit | P2 - Medium |
| Analytics / Reporting | < 4 jam | < 1 jam | P3 - Low |

# 2. Disaster Scenarios & Response

| Scenario | Detection | Response | Recovery |
| --- | --- | --- | --- |
| Server/Node failure | K8s health check | Auto-restart pod, reschedule | Automatic (< 1 min) |
| AZ failure | CloudWatch alarm | Failover ke AZ lain | Automatic (Multi-AZ) |
| Region failure | Manual / Route53 health | Failover ke DR region | Manual (< 30 min) |
| Database corruption | Integrity check | Restore dari backup | Manual (< 1 jam) |
| Data breach / hack | IDS/IPS alert | Isolate, preserve evidence | Varies |
| DDoS attack | WAF/CloudFront alert | Auto-mitigate + scale | Automatic |
| MQTT Broker failure | Heartbeat check | Failover ke backup broker | Automatic (< 30 sec) |

# 3. Backup Strategy

| Data | Frequency | Retention | Storage | Test Restore |
| --- | --- | --- | --- | --- |
| PostgreSQL | Continuous (WAL) + Daily full | 30 hari | S3 (cross-region) | Weekly |
| TimescaleDB | Continuous + Daily | 30 hari | S3 | Weekly |
| Redis | RDB snapshot every 6 jam | 7 hari | S3 | Monthly |
| S3 (documents) | Versioning enabled | Indefinite | S3 + Glacier | Quarterly |
| Kafka | Replication factor 3 | 7 hari retention | EBS | Monthly |

# 4. Communication Plan

| Severity | Notify | Channel | Timeline |
| --- | --- | --- | --- |
| P0 (Critical) | All stakeholders + RS partners | Phone + SMS + Email | < 15 menit |
| P1 (High) | Engineering + Product + RS | Slack + Email | < 30 menit |
| P2 (Medium) | Engineering + Product | Slack | < 2 jam |
| P3 (Low) | Engineering | Slack / Ticket | < 24 jam |

# 5. DR Testing Schedule

Tabletop exercise: Quarterly

Simulated failover test: Bi-annually

Full DR drill: Annually

Backup restore test: Monthly