HealthSync Indonesia

Product Roadmap Update

Rencana Pengembangan Fitur Lanjutan

Versi 1.0 | 14 September 2026

Kategori: Evaluasi & Rencana

# 1. Roadmap Overview

| Phase | Timeline | Theme | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 (MVP) | Bulan 1-9 | Foundation & Core | Auth, Symptom Checker, Chat, IoT, Alert, Command Center |
| Phase 2 (Growth) | Bulan 10-15 | Expansion & Integration | Video, Rujukan, Ambulance, SATUSEHAT, BPJS |
| Phase 3 (Scale) | Bulan 16-24 | Intelligence & Network | AI/ML, Multi-RS, Predictive, White-label |
| Phase 4 (Ecosystem) | Bulan 25-36 | Platform & Ecosystem | Open API, 3rd party, Insurance, Research |

# 2. Phase 2 Detail (Bulan 10-15)

| Feature | Priority | Effort | Dependency |
| --- | --- | --- | --- |
| Video Consultation (WebRTC/Agora) | P0 | High | Consultation service stable |
| SATUSEHAT Integration | P0 | High | FHIR implementation |
| BPJS Integration (pilot) | P1 | High | BPJS API access |
| Multi-smartwatch support | P1 | Medium | Abstraction layer |
| Auto-dispatch ambulance | P1 | Medium | Manual dispatch stable |
| Payment gateway (Midtrans) | P1 | Medium | - |
| Advanced referral (auto-matching) | P2 | Medium | Phase 1 referral stable |

# 3. Phase 3 Detail (Bulan 16-24)

| Feature | Priority | Effort | Dependency |
| --- | --- | --- | --- |
| AI/ML Predictive Analytics | P0 | Very High | 6+ bulan data terkumpul |
| Multi-hospital network | P0 | High | Phase 2 stable |
| Continuous Glucose Monitor integration | P1 | High | Device partnership |
| ECG-grade monitoring | P1 | High | Medical device certification |
| White-label untuk RS | P2 | Medium | Multi-tenancy |
| Population health dashboard | P2 | Medium | Analytics pipeline |

# 4. Backlog (Unscheduled)

Insurance integration (private)

Research data marketplace (anonymized)

Mental health module

Pediatric-specific features

Multi-language (English, Mandarin, Arabic)

Wearable for elderly (fall detection)

Ambulance pre-arrival preparation (AI)

# 5. Decision Log

| Date | Decision | Rationale | Decided By |
| --- | --- | --- | --- |